MECH 407

FALL 04: BATTLEBOTS

Assignment #5 with Meeting Notes

- Review the various types of BattleBots: Web pages, texts, etc. Team watched video of B’Bots 1999. Brain Storming session completed. Settled on five types of battle bots to evaluate: Spinner Bot; Steam Roller, Fork Lift, BioHazard (Flipper); and Double Wedge. Wedges seem to do better overall in competition vs. the other types. Pugh Chart analysis completed, leaning towards two robot types: Double Wedge and BioHazard (Flipper) or some sort of hybrid.  Also still leaning towards 30 lb bot.  What can be learned from prior designs?

- Competitions:  No change from last time.

3)	Competition Rules – Currently planning on using Rules for the Robot Fighting League.  A link to these rules will be put on the team web site.

4)	Materials: Discussed carbon fiber; introductory kit available for $5.  Yigit will begin work on Jr. Observer report, coordinating with Chrissy who is materials lead for sr. group.

Drive train: discussed briefly the options in combat robot books.  Brooks will begin work on Jr. Observer report, coordinating with Travis who is drive train lead for sr. group

5)	Assignments: Group will rehearse again with Cain project at 1 PM 10/4 (Ambrose and Morel).  Presentation is in class today.  Project Plan in the works, will be completed by Friday Oct 8 5 PM.

6) 	Web Page

  - Web page p’word given to Brian  M.

  - Brian M. will get with O’Malley to upload page (ready to go)

  - Team picture taken – Brooks will email to group and Brian will post.

7)	Discussed basic schedule

October – proposal, preliminary design, CAD work

November – Subsystem design (drive train, weapon, materials), order parts, build DT

December – test DT prototype, driver practice, final design/drawings, orders for break

8)	Discussed team specializations

Brian – leader/machining

Erin – CAD, purchase point

Chrissy – weapon system, materials

Carley – control system

Travis – driver, drive train

Next meeting October 18th  (Monday at 9:00 AM in room 220 MEB).

That’s two weeks from now… what are the major agenda items we need to go over?

- Schedule for remainder of semester

- Engineering analysis  how to incorporate into the design (drive train, weapon, etc)

Don’t forget the E-mail is due by Saturday night.  Pretty good work this week on e-mails.

Regards,

DMcS/MKO’M